## Slide 1
Software Configuration Management
Software Configuration Management
Practices

## Slide 2: Scope
Industry recognized “Best Practices”.
Active definition of:
Policy
Concept of Operations (CONOPS)
Implementation
are underway.

## Slide 3: Definition
Software configuration management (SCM or S/W CM) is the task of tracking and controlling changes in the software, part of the larger cross-disciplinary field of configuration management.
SCM practices include:
identification of Configuration Items (CI's)
version management
revision control
establishment of baselines.
SCM ensures that the current design and build state of the system is known, good & trusted; and doesn't rely on the tacit knowledge of the development team. The ability to restore back to subject good & trusted state is directly related to the degree of consistent CM applied to the software application.

## Slide 4: Have you ever asked or said this?
Why is this configuration file like this?...I thought it was setup like “X”.
Why does “system command” work one way on Gordon and another way on Conrad?
Which version of “software package X” are we using?
What is “software package X” made of?
Who changed this?
But it worked just last week.

## Slide 5: Where are you?
What version is your software on?
When did it get there?
How did it get there?
Why did it get there?
Who helped it get there?
The intent of SCM is to have answers to these questions up front.

## Slide 6: Information Assurance
ASPC-DV-002995
  Ensure security patches are applied to the CM system.
ASPC-DV-003000
  Review access privileges to the repository at least every three months.
ASPC-DV-003010
  CM repository must exist and verify existence of the CM plan.
ASPC-DV-003020
  CCB must exist.
ASPC-DV-003140
  All code received must have a checksum.
ASPC-DV-003190
  CM repository must exist or code reviews flaws must be captured (track software in defect tracking system).

## Slide 7: What must be defined?
What
  What is being configuration managed? Your CI’s.
When
  When will you engage SCM?
How
  How will you conduct SCM? Tools, techniques, etc.
Why
  Will you know why changes are made?
  Do you have requirements traceability?
  Navy says so…
Who
  Who is involved? What are the roles?

## Slide 8: What?
What is being configuration managed?
Source code
  Anything that executes in direct support of Model Operations.
  Anything that is “operational”.
  Anything you don’t want to spend all week rebuilding.
Configurations
  Anything that executes in direct support of Model Operations.
  Anything that is “operational”.
  Anything you don’t want to spend all week rebuilding.

## Slide 9: When?
Anytime you make a change that you expect to stay around.
Anytime you want to change operations.

## Slide 10: How?
Policy, Plan, and Management support.
  Define and write policy/plan.
  Periodically inspect.
  Expect defined Best Behavior
Easy to use tools that are DoD compliant and readily available, preferably with cross network interfaces.
  Bitbucket, Fisheye, and Crucible via DI2E
Inspections
  Code / peer review.
  Receipt of deliverables.
  Prior to acceptance of 3rd party solutions.

## Slide 11: Why?
Too many things change without control.
  Little to no repeatability.
  Slow integration.
  Slow to respond to change.
Your resources aren’t getting bigger.
  Your requirements are…
DevOps – You’re in it now.
  Pets are bad, cattle are good.

## Slide 12: Who?
Everyone.
Roles
  CCB
    Are we going to change “X”?
  Oversight / Control
    Inspections of deliveries.
    Peer / code review
  Integrators
  Line users / Operators

## Slide 13: High level
Alpha  Beta  Staging  OPS
Use of DI2E
OPS and DEV repositories
Simple Workflow
  Copy OPS to DEV
  Developers branch and make changes to DEV
  Developers test and then merge with DEV/master
  Librarian takes DEV/master and merges with OPS/branch
  Librarian merges OPS/branch with OPS/master and then tags
Ansible

## Slide 14: References
Security Technical Implementation Guide (STIG)
  Application Security and Development (ASD), v4r7, dated 2018/7/27
https://svn.apache.org/repos/asf/subversion/trunk/doc/user/svn-best-practices.html
https://git-scm.com/
https://www.git-tower.com/learn/git/ebook/en/command-line/appendix/best-practices
https://www.atlassian.com/git/tutorials/comparing-workflows
https://chriskottom.com/blog/2014/02/a-few-modest-best-practices-for-git/
https://www.di2e.net/display/DI2E
https://en.wikipedia.org/wiki/File_verification